## Slide 1
Why get a Project Management Certification?
There’s some utility in it.
Notes: Topic for today:
Why should you get a Project Management Certification
If so, what kind?
Answer:
I have no idea.
“I don’t know” being a great answer, since it helps us explore the answer
Assuming we’re rational actors, then, the answer would be “Because there’s some kind of utility in it.”
Next:
What kind of utility would it have?
Main purpose of this slide:
The topic is too big to address in a short time with limited knowledge of each individual’s goals.
So, we’re going to provide a framework to help the participants determine the answer(s) to this question in a structured way.

## Slide 2
Manager
Project Manager
Team Member
Notes: What kind of utility would a project certification have for a Security Profession?
It can help you transition into a new role – a people manager, a project manager
It can help you become better in the role you are in.
Manager:
Some project managers – like those on construction site or a space launch – are executive positions
Beyond planning, executing and the monitoring & controlling of project work, the project manager role can overlap extensively with a manager skill set
Project Manager:
Enough said, right?
Team Member:
It’s all about the team.
To the extent that you as a contributor understand and can contribute to the success of the team as a whole, the better the work on your project will be.
Transition:
Okay, now that we know a little bit about the “Why” we need to know more about the ”What”
Main purpose of this slide:
People can want to move or they can find themselves moved.
Either way, a certification can improve your game or demonstrate your ability to move.
Even if you are remaining in place, it’s the team who is on stage, not the manager or the project manager
The more the actors understand the role of the director or stage manager, the more powerful that actor is in the theater.

## Slide 3
Notes: Which certifications should we consider.
The top three to consider are:
The PMI Project Management Professional (PMP) ®
The Scaled Agile Academy Scaled Agile Framework (SAFe) ® certifications
The Agile Alliance or Scrum Alliance Certified ScrumMaster (CSM) ® (and/or Certified Product Owner (CPO) ® )
Transition
Okay, now that we know a little about the what, we need a framework to differentiate or categorize these certifications so we have some basis for determining which might be the best for you in your given circumstance.
Key Message:
There are dozens of Project Management Certifications you can get that will be of some utility to you in some way
I’ve picked these three for the same reason I have these three: they are especially useful.
I’m not stating I think they are great or wonderful or ideal: I’m stating they have a great deal of utility when moving to another job or improving your capability in role.
There are a number of different specializations in the PMI, including an Agile Cert, a Risk Cert, A Program Management Cert, and so on
There are a number of Agile at Scale certs, including Disciplined Agile Delivery and Large-Scale Scrum.
But, for recognition and brand development, these are the better places to start.

## Slide 4
Notes: A model or heuristic: the Triple Constraint
This is a model
The components are Scope, Schedule and Resources in an interdependent relationship
A change to the value of any one variable will force a change in one or more of the other variables
It’s only a model
The PMI has it up to (at last count) the “hexagonal” constraint
But, at three, we have enough information to identify what kind of situation you are in
And, therefore, which certification might have the most utility for that situation.
Next:
If you focus on fixing the scope, this is what the model tells you about your circumstances:
Key message:
A project can have n-ary constraints: three, six, seven, whatever. The key thing is that the constraints you identify have to be deterministic with respect to the other constraints.
If you can change the value to a variable in the model, and that has no effect on any of the other variables, then it’s not a constraint.
Scope, for example, has a quality dimension. If you don’t make quality a dimension of the constraint model, then you can cheat the triple constraint by cutting the QUALITY and COST of the deliverable without violating the integrity of the TRIPLE constraints. This is not a trivial point. This is how we cheat the Triple Constraint when the management team fixes all three dimensions of the Triple Constraint before planning is done.
However, we don’t need to worry about that here, since we’re not really at that level of detail. We just need a model that will help us say, “Do I prefere a PMP® to a SAFe ® Certification?
The Triple Constraint is sufficient to do that for us.

## Slide 5
- Requirements Definition
- Baseline Definitions
- Earned Value
Notes: Fixed Scope
Animation One
If the scope of the deliverable is fixed in an agreement with the funding stakeholder, that what adjusts during planning would be HOW LONG will it take and HOW MUCH will it cost. WHAT WE ARE GOING TO DO to solve a problem is not an open question.
Animation Two
So, we define the scope through requirements gathering and establish a baseline for scope, which becomes the baseline for schedule and cost (budget). We measure how well we’re doing against these baselines with Earned Value Analysis
Animation Three
Here’s the implication of this: Risk at the start is expensive, but goes toward zero as we execute the fixed scope project. The cost of change is the inverse. In other words, as you deliver more you know more about what will or will not satisfy the customer, but your ability to change the scope based on feedback from the customer when validating scope GETS HARDER. So, just as you have more information about how to satisfy your client, you have less ability to do anything about it.
Transition:
And, this sets us up for the other way we can understand projects in terms of the Triple Constraint: Variable Scope
Key Messages:
Waterfall is a lousy term for fixed scope, but it is the popular way we characterize it. It’s lousy because we’ve known Waterfall doesn’t work as a method since the early 1970s, and the way we do fixed scope project management accounts for that.
The big problem with fixed scope is in the requirements gathering and requirements management. If you get that wrong, then it’s a huge problem to fix. And, of course, we get that wrong a lot. So, organizations in fixed scope delivery processes spend a LOT of time and money on requirements management systems, requirements management technologies, and requirements gathering techniques.
Also, traditional organizations tend to measure the value of projects using Earned Value Analysis a product of an organizational culture. Centralized strategy – the Jack Welsh / Michael Porter approach to strategic management – likes to think of investment in terms of the IRR from a percentage of revenue harvested from earnings and applied to some value-add activity in product or process development. Sometimes, it’s the need to demonstrate ROI in terms of the NVP of money when justifying a project that forces the project into a fixed scope project method.

## Slide 6
- Value Stream
- Capabilities
- Iterative and Progressive
Notes: Variable Scope
Animation One:
We know what we want to solve for, but we don’t know what will solve it. We don’t want to waste time or money on requirements gathering, because we have a track record of seeing that fail. Also, we want the ability to change the product (refactor it, alter the quality specifications, etc) as we look at the prototype or as certain pieces of the product become available.
Animation Two:
So, we’re shifting from a specified product to a value stream (a strategic opportunity to close a market gap with a differentiating produce or service, a go-to-market workflow, a manufacturing line) in an iterative and progressive way.
Animation Three:
But, how do you get investors to put money in something when we’re saying “I know EXACTLY what I want to solve for, but I DON’T KNOW exactly want I’m going to do to capture the opportunity. So, we still have a problem of the cost of change and the cost of risk, but this time we attack the problem with TIME BOXES instead of requirements management.
Transition:
Okay, so the TC tells two basic ways to look at the organizational culture we’re in (well, there’s a third I call “Waterfragile” and that’s a really bad place to be). But, anyway, based on whether you see yourself in a FIXED SCOPE or a VARIABLE SCOPE, that gates which is the better certification to get
Key Message:
The signers of the Agile Manifesto didn’t invent the variable scope project or time boxes, but they way they talk about Agile – you’d think they believe that themselves. But Project Managers have been working on variable scope projects for years – and if you think about, the project work up to the EC is a set of time box activities while the TC is in flux.
The point is, requirements management is really, really hard and often falls flat on its face because we ask stakeholders to answer questions they can’t meaningfully answer UNTIL THEY SEE SOME OF THE WORK PRODUCT FIRST. You’re in a flip-flop machine that’s always 0. Requirements manage introduces some science on top of the problem, but often that just makes us feel better without actually improving the probability that what the stakeholder spends money on will be something the stakeholder really needed in the first place.
So, we come up with the rapid delivery of small products. Ideally, we’re using them to either make the stakeholder better aware of their options to solve the problem or EVEN BETTER to start getting some revenue going in the immediate term while we work on the rest of the product.
This is very different from an EARN VALUE MODEL. In this model, we assume 0 value until we deliver a working product. This is not a continous scale that can be measured by the CPI and SPI. In this model, there’s a tipping point and a state change defined by stakeholder outcomes.

## Slide 7
Manager
Project Manager
Team Member
Setting Objectives / Strategic Management
Overseeing Budgets
Developing the Team
Developing the Individual
Negotiating Contracts
Working with Data-Driven Quality
Organizational Models
Communication Models, Theory
Executive Communication
Earned-Value Analysis
Notes: The PMP®
Use this for transitions into a MANAGER and PROJECT MANAGER Roles.
What the PMP® Does for you:
Forget the planning process for a second.
A Project Manager in a “Projectized” organization is a senior manager or executive. The PMP® tests for your knowledge of the duties of these roles.
The PMP includes how to identify MBOs and work toward them, how to manage budgets, and how to manage teams.
You deal with money and contracts
You hire and release workers
You deal with executives and key clients,
And so forth.
If you are looking to become a better team member in a FIXED SCOPE environment, skip the PM certs and get yourself a six-sigma
Key Message:
The PMP actually assumes you are a manager. So, if you are certified with a PMP and the hiring organization knows what they are talking about, then they will be able to see you are certified to be a PEOPLE manager as well as a PROJECT Manager.
The PMP will test your judgement in a number of critical management roles: like budgeting, team management, individual development, conflict resolution, negotiation, contracting, quality ASSURANCE (which is a management function), and dealing with cost and quality metrics.
The Six Sigma cert focuses on ways to reduce defects (variations outside of specifications) to a goal of 3 per million or less. Six Sigma focuses on the QUALITY OF A PRODUCT, the deliverable, and helps tremendously when the team member is working to produce a quality work product in a fixed scope method.

## Slide 8
Manager
Project Manager
Team Member
Prioritizing Technical and Functional Capabilities
Orchestrating Enterprise Teams
Including Enterprise Roles
Data-Driven Quality
Architecture
Working with Data-Driven Quality
Value Stream / Rapid Revenue
Notes: SAFe ®
Use this if you are a program manager or project manager overseeing Agile delivery, especially Agile at Scale.
Why:
SAFe has brand recognition over DAD and LSS
SAFe focuses on ENTERPRISE ROLES and how they come together to ensure that there are resources enabled for large-scale Agile efforts.
Architecture and Architects play a key role in keeping the teams aligned
Working with EPICs at the PORTFOLIO level, moving them into EPICS at the PROGRAM LEVEL and further decomposing those EPICS into a ”release trains” with multiple teams contributing multiple components.
If you can manage a SAFe release train, you can manage Agile at Scale in any other context at the enterprise or sub-enterprise level.
SAFe ® doesn’t give you as a team member a leg up in the Agile World. For that, I’d just focus on the Scrum Master and Product Owner Certs.
Key Message
Agile at Scale requires the orchestration of numerous moving parts working semi-independently to assemble a potentially-shippable product. Rather than working from THE PLAN, Agile at Scale is continuously planning. It requires a specialized knowledge of how to keep “all the plates spinning” and bring it all together into a release – this includes testing, integration, QA, shipping, change management, and a variety of other enterprise roles generally ignored by Agile.
Agile has this sort of cheap trick called “the product owner,” which they could have called, “end everything else.” That is, while the PO role is well specified in relation to the Scrum team, the product owner when working to prioritize and scrub the backlog is a single focal point for the complexity of the rest of the enterprise. Scrum can ignore the complexity of the marketing plan, the change management plan, the value case for the future value stream, etc, because that’s all something the PO goes and does when the PO is not making agreements with the team about sprints or working with the Scrum Master to scrub the backlog. The PO just has “and everything else,” in the job description.

## Slide 9
Manager
Project Manager
Team Member
Working with Teams
How Release Planning Works
How Sprints Work
What A Stand Up Is
The Deal between the Team & PO
How NOT to Waterfall Your Scrum
Anti-Patterns
Story Point Estimation
Velocity
Kanban (Compare & Contrast)
LEAN (Compare & Contrast)
Notes: CSM ®
If you’re NOT in a fixed scope env (e.g. where Six Sigma is a very good way to become a better team member), then a CSM ® can be very useful.
It’s easy to get.
It’s hard to master.
But, it gives team members a very good idea of how to work together in a collaborative way and to avoid the anti-patterns.
Key Message
In Scrum or Kanban, it’s all about the team. The team has to work together well according to a set of very simple rules. But, as The Game of Life or other Cellular Automata models show us, simple systems with simple rules can generate a variety of behaviors including complex and random ones. If you just put Scrum in place and say have it, you can end up with a real mess on your hands.
Getting certified as a team member in Agile and/or Scrum processes improves the chances that a team will succeed. The deal each sprint is between the team and the product owner. If the team and the product owner aren’t well informed and practiced in the art of Scrum, how likely will that sprint be successful?

## Slide 10
Christopher Curley
curley.christopher@gmail.com
https://www.linkedin.com/in/ccurley/
https://github.com/ccurley/presos/blob/master/Security%20Meeti%20Up%20PM%20Certification.pptx
Copy of the Presentation